## Slide 1
PROGRAM CHARTER & STRUCTURE
Project Pulse — AI-Led Engineering Efficiency Program: Proposal for Management Review
Charter: Establish a credible, repeatable baseline of engineering efficiency and prove the productivity gained from infusing AI into the delivery lifecycle — with evidence, not anecdote.
Program Structure
Phase 1
Baseline Efficiency
Identify pilot applications; draft anchor stories; standardize commit-message & PR conventions across teams.
›
Phase 2
Tool PoC / Evaluation
DevLake vs. GrimoireLab bake-off scored; ReportPortal set up for test-execution data.
›
Phase 3
Live Tracking
AI-tagging convention goes live; sprints run under tracking; data validated weekly.
›
Phase 4
Readout & Packaging
Efficiency read-out to management; playbook packaged for cohort rollout.
Project Pulse Proposal • 1 / 5

## Slide 2
TOOL EVALUATION — DATA FLOW, RESULTS & VALIDATION
What each tool ingests, what it produces, and how we confirm the numbers are trustworthy
DORA Tool (DevLake)
Dev & Ops
DATA IN
GitLab commits, MRs/PRs, Jira issues + story points
EXPECTED RESULT
PR cycle time, commit-to-merge time, LOC/story-point, DORA metrics
BA Tool (GrimoireLab)
BA
DATA IN
Confluence requirement pages, Slack/collaboration activity
EXPECTED RESULT
Requirement stabilization time, contributor activity patterns
QA Tool (ReportPortal)
QA
DATA IN
Selenium, Playwright & Cypress test-execution results
EXPECTED RESULT
Test execution duration, pass/fail trend, flaky-test detection
All three outputs correlate by sprint / build ID into one unified Grafana dashboard.
Tool names above are current front-runners for each category — final selection confirmed via the Week 2 bake-off.
Cross-Validating the Results
Anchor-story numbers cross-checked against tool-reported cycle time before trusting the baseline.
PMO validates each anchor story and the tool-selection scorecard before results are shared upward.
Same-period AI vs. non-AI tagging isolates the AI effect from other concurrent changes.
Manual spot-check of a sample of PRs/tests each sprint to confirm dashboard figures match reality.
Note: Alternative tools also being piloted by SMEs for each category
DORA: Middleware (Open Source), Faros AI (Community Edition)
BA: CHAOSS Augur, Atlassian Analytics (native Confluence/Jira reporting)
QA: Allure Framework, Zebrunner (Community Edition)
Project Pulse Proposal • 2 / 5

## Slide 3
COMPILING THROUGHPUT ACROSS TOOLS
How data from three sources rolls up into one throughput view — and what's next for delivery models
Compiling the Throughput Angle
Hours saved in each function are combined, then converted into reclaimed delivery capacity.
DORA Tool (DevLake)
Dev cycle-time hours saved
BA Tool (GrimoireLab)
Requirement-stabilization hours saved
QA Tool (ReportPortal)
Test-execution hours saved
Combined Hours Saved (Dev + BA + QA) ÷ ~16 hrs per story point = extra story-point capacity freed up per month.
Delivery-Model Process to Identify in This Pilot
Kanban
Define cycle-time bands and T-shirt sizing (S/M/L/XL) from historical tickets, since sprints/velocity don't apply.
Waterfall
Replace gut-based estimates with actual logged effort per work package; define objective sizing tiers (requirements count, module count).
Both run as a parallel SPOC exploration track in the pilot, ready to onboard in the cohort phase.
Target for 2027: scale this program from 2 pilot applications to 25 applications across 2S IT.
Project Pulse Proposal • 3 / 5

## Slide 4
ANNEXURE
Project Pulse Proposal • 4 / 5

## Slide 5
FROM DOMAIN DATA TO COMPILED EFFICIENCY
How Dev, BA & QA values are pulled, normalized, compiled — and why this mechanism holds up
How Values Are Pulled & Normalized to Hours
Dev
DevLake
PR cycle time (baseline vs. AI-period, per PR)
Δhrs × PR volume
BA
GrimoireLab
Requirement stabilization time (page create → approve)
Δhrs × req. volume
QA
ReportPortal
Test-suite execution duration per build
Δhrs × run frequency
Compiled Efficiency
Total Hours Saved = Dev + BA + QA hours saved (same sprint / build ID).
÷ hrs per story point = Throughput gain.
× blended rate = Cost savings.
Why This Mechanism Holds Up to Challenge
Risks — What This Requires From Teams
Multi-source triangulation (Dev+BA+QA) — not a single metric a critic can dismiss as cherry-picked.
Anchor-story calibration replaces “it felt faster” anecdote with a fixed, agreed reference point.
Same-period AI vs. non-AI tagging isolates cause from coincidence, unlike simple before/after dates.
Every number traces to a tool-pulled timestamp — audit-ready, not self-reported estimates.
Commit-message/PR & AI-tagging discipline must be followed consistently — gaps break attribution.
Anchor stories can drift; periodic re-validation is required to keep the baseline representative.
Cross-tool correlation depends on consistent sprint/build IDs across GitLab, Jira & ReportPortal.
Standards adoption is a team behavior change — inconsistent uptake means incomplete data, not false data.
Project Pulse Proposal • 5 / 5

## Slide 6
India COE 2S IT AI Program Annexure
Project Pulse Proposal • 4 / 5

## Slide 7
2S IT — AI PROGRAM
Key Achievements Snapshot
Community, adoption and delivery — where the entity stands today
610+ / 900+
Active AI community members
90%
Power + Active adoption (target 80%)
430+ / 1,020+
Dev Assistant entitlements issued
14 / 2,800+
IT training sessions / participations
3+ Completed AI Use cases 2025
Coras MCP , Code Quality Assistant, ADICT RAG
Prompt Library
Built 2S IT Prompt library with EFT’s
17
Use cases in Lot 1 delivery (13 from IT)
5+1 AI For Business trainings
Under AI For Business umbrella , 5 AI Made easy for business and 1 Live Room sessions are completed.
Regional benchmark: India CoE 2S IT leads the pace with 90%.
2S IT — AI Program | Annexure
1

## Slide 8
2S IT — AI PROGRAM
Roadmap Ahead
From Lot 1 delivery this quarter to the entity's 2030 agentic ambition
Jul 2026
Architecture & FRC Reviews
Aug 2026
Use Case Demos Begin
Sep 2026
Lot 1 Production-Ready
H2 2026
AI Practitioners Program Rollout
2030
10,000 Agents / Agentic SDLC
Near-Term (Q3 2026)
Complete Architecture & FRC reviews for all 17 use cases
Run demos Aug → Sep, targeting 80–90% completion
Sustain 90% Power + Active adoption
Next Initiative
Launch AI Practitioners Program (Program Pulse with Standard Sizing mechanism and AI efficiency calculation roll out for pilot of 1 app)
Nominate cross-functional cohort per domain
Extend and target 25-30 applications by end of 2027/
2030 Horizon
10,000 agents deployed within 1,000 days
Agentic SDLC across the entity
17+ use cases already in progress toward this goal
2S IT — AI Program | Annexure
2