## Slide 1
PROGRAM CHARTER
Project Pulse — AI-Led Engineering Efficiency Program
To establish a credible, repeatable baseline of engineering efficiency — and prove, with evidence rather than anecdote, the productivity gained by infusing AI into the software delivery lifecycle.
Baseline Efficiency
Anchor stories per application create a consistent story-point baseline before any AI comparison begins.
AI-Driven Efficiency Gains
GitLab + Jira data, correlated through an open-source tool, measures PR cycle time, commit-to-merge time, and LOC pre- vs. post-AI.
Decision Defensibility
A weighted, documented scorecard removes bias from every tool and methodology choice made in this program.
Portfolio Scalability
Every artifact built here — templates, scorecards, tagging rules — becomes the reusable kit for all 430+ applications.
Project Pulse • 1 / 5

## Slide 2
CREATING VISIBILITY FOR THE DASHBOARD
How the program proves AI is measurably improving delivery — not just felt, but seen
Anchor-story baseline gives every metric a fixed, agreed reference point.
Dashboards refresh sprint-over-sprint — no manual reporting lag.
Same-period AI vs. non-AI tagging isolates the AI effect from other changes.
A single Composite Efficiency Index rolls cycle time, PR time & velocity into one readable number.
PR Cycle Time — Illustrative Trend
Chart: 
| Spr 1 | Spr 2 | Spr 3 | Spr 4 | Spr 5 | Spr 6
PR Cycle Time (hrs) | 48 | 46 | 44 | 34 | 30 | 27
Illustrative only — populated from live data once the baseline is captured.
Project Pulse • 2 / 5

## Slide 3
6-WEEK PILOT & PHASED ROLLOUT
What happens in the pilot month — and the roadmap beyond it
Week 1
Anchor Story Points Definition, Tools like DevLake , Girimoire setup, AI-tagging convention agreed.
›
Week 3
Anchor stories signed off; DevLake vs. GrimoireLab bake-off scored.
›
Week 5
Live tracking begins; first sprint runs under AI tagging.
›
Week 6
Efficiency read-out, playbook packaged for wider rollout.
PHASED ROLLOUT BEYOND THE PILOT
Pilot
Month 1-2
2 applications — Agile, prove the mechanism
›
Cohort
Months 2–4
10–20 applications — add Kanban & Waterfall variants
›
For India CoE 2S IT
In Year 2028
Applications rollout across 2S IT
Project Pulse • 3 / 5

## Slide 4
BASELINE PARAMETERS & TOOL TRUST
How we size work across delivery models — and why the tooling can be trusted
Baseline Readiness by Delivery Model
Agile
Ready
Anchor stories + story points give a defensible, calibrated baseline today.
Kanban
In Progress
Shifting to cycle-time & T-shirt sizing since sprints/velocity don't apply.
Waterfall
In Progress
Effort is largely gut-based today — rebuilding on actual logged hours, not estimates, before it can anchor a baseline.
Tool Trust — DevLake
What it does
Pulls raw commit, MR/PR, and issue data directly from GitLab + Jira — no manual entry.
How it calculates efficiency
Computes PR cycle time, commit-to-merge time & LOC-per-story-point, then compares pre- vs. post-AI windows.
Why it can be trusted
Every metric is cross-checked against the manually validated anchor story before it feeds the dashboard.
Project Pulse • 4 / 5

## Slide 5
FROM HOURS SAVED TO BUSINESS VALUE
Converting PR cycle-time reduction into cost savings and reclaimed delivery capacity
Cycle Time Cut
48 → 27 hrs/PR
21 hrs saved per story PR
›
× PR Volume
~40 PRs / month
Across both pilot apps
›
Total Hours Saved
≈ 840 hrs / month
Reclaimed engineering time
TWO WAYS THIS VALUE SHOWS UP
Cost Savings Angle
Hrs saved × blended rate ≈ Euros XYZ / month in reclaimed engineering cost.
Throughput Angle (Example)
840 hrs ÷ ~16 hrs per story point ≈ 52 extra story points of delivery capacity freed up per month — without adding headcount.
Figures above are illustrative.
Project Pulse • 5 / 5