## Slide 1
PROGRAM CHARTER
Project Pulse — AI-Led Engineering Efficiency Program
To establish a credible, repeatable baseline of engineering efficiency — and prove, with evidence rather than anecdote, the productivity gained by infusing AI into the software delivery lifecycle.
Baseline Efficiency
Anchor stories per application create a consistent story-point baseline before any AI comparison begins.
AI-Driven Efficiency Gains
GitLab + Jira data, correlated through open-source tools, measures PR cycle time, commit-to-merge time, and LOC pre- vs. post-AI.
Decision Defensibility
A weighted, documented scorecard removes bias from every tool and methodology choice made in this program.
Portfolio Scalability
Every artifact built here — templates, scorecards, tagging rules — becomes the reusable kit for all 430+ applications.
Project Pulse • 1 / 6

## Slide 2
CREATING VISIBILITY FOR THE CIO
How the program proves AI is measurably improving delivery — not just felt, but seen
Anchor-story baseline gives every metric a fixed, agreed reference point.
Dashboards refresh sprint-over-sprint — no manual reporting lag.
Same-period AI vs. non-AI tagging isolates the AI effect from other changes.
A single Composite Efficiency Index rolls cycle time, PR time & velocity into one CIO-readable number.
PR Cycle Time — Illustrative Trend
Chart: 
| Spr 1 | Spr 2 | Spr 3 | Spr 4 | Spr 5 | Spr 6
PR Cycle Time (hrs) | 48 | 46 | 44 | 34 | 30 | 27
Illustrative only — populated from live data once the baseline is captured.
Project Pulse • 2 / 6

## Slide 3
WEEK 1: PILOT SETUP & SPOC FORMATION
Identifying pilot applications and forming cross-functional ownership before work begins
Step 1 — Identify the 2 pilot applications and confirm Agile delivery model for both.
Step 2 — Form SPOC Groups
Anchor Story SPOC
Explore and draft anchor stories for each pilot application.
Cross-validate against historical completed stories, then route to each application's PMO for formal sign-off.
Tool Exploration SPOCs
Dev & Ops
→ DevLake
BA
→ GrimoireLab
QA
→ ReportPortal
All three feed one unified DevLake Grafana dashboard.
Delivery-Model SPOC
Dedicated SPOC to research the best-fit baseline approach for Kanban (cycle-time sizing) and Waterfall (actual-effort tiering) applications.
Runs in parallel with the Agile pilot so the cohort phase is ready to onboard both models.
Project Pulse • 3 / 6

## Slide 4
4-WEEK PILOT & PHASED ROLLOUT
What happens in the pilot month — and the roadmap beyond it
Week 1
Applications identified; SPOCs formed across anchor stories, tools, and delivery models.
›
Week 2
Anchor stories signed off; DevLake vs. GrimoireLab bake-off scored.
›
Week 3
Live tracking begins; first sprint runs under AI tagging.
›
Week 4
Efficiency read-out, playbook packaged for wider rollout.
PHASED ROLLOUT BEYOND THE PILOT
Pilot
Month 1
2 applications — Agile, prove the mechanism
›
Cohort
Months 2–4
20–30 applications — add Kanban & Waterfall variants
›
Portfolio
Month 5+
Full 430+ application rollout across 2S IT
Project Pulse • 4 / 6

## Slide 5
BASELINE PARAMETERS & TOOL TRUST
How we size work across delivery models — and why the tooling can be trusted
Baseline Readiness by Delivery Model
Agile
Ready
Anchor stories + story points give a defensible, calibrated baseline today.
Kanban
In Progress
Shifting to cycle-time & T-shirt sizing since sprints/velocity don't apply.
Waterfall
In Progress
Effort is largely gut-based today — rebuilding on actual logged hours, not estimates, before it can anchor a baseline.
Tool Trust — DevLake
What it does
Pulls raw commit, MR/PR, and issue data directly from GitLab + Jira — no manual entry.
How it calculates efficiency
Computes PR cycle time, commit-to-merge time & LOC-per-story-point, then compares pre- vs. post-AI windows.
Why it can be trusted
Every metric is cross-checked against the manually validated anchor story before it feeds the CIO dashboard.
Project Pulse • 5 / 6

## Slide 6
COMBINED EFFORT, ONE UNIFIED VIEW
Three tools, three functions, one Grafana dashboard — translated into hours, cost, and throughput
DevLake
Dev & Ops
▼
GrimoireLab
BA
▼
ReportPortal
QA
▼
Unified Grafana Dashboard — DevLake, GrimoireLab & ReportPortal data correlated by sprint / build ID into one CIO-facing view.
TWO WAYS THIS VALUE SHOWS UP
Cost Savings Angle
840 hrs saved × blended rate ($75/hr) ≈ $63,000 / month reclaimed engineering cost across the 2 pilot apps.
Throughput Angle
840 hrs ÷ ~16 hrs/story point ≈ 52 extra story points of delivery capacity freed up per month — no added headcount.
Figures above are illustrative — the pilot will substitute live tool-measured cycle time, PR volume, and blended rate.
Project Pulse • 6 / 6